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Release readiness
The release candidate is ready for a staging review. Production rollout is pending the accessibility check and rollback rehearsal.
Ownership checklist
	Task
	Owner
	Status

	Smoke test
	Jamie
	Complete

	Accessibility check
	Riley
	In progress

	Rollback rehearsal
	Morgan
	Pending


Next actions
1. Finish the accessibility check before approving the release candidate.
1. Rehearse rollback in staging and attach the command log.
1. Record the final go/no-go decision in the release ticket.
